1. Project Members:

* *Steven Holcombe*
* *Yunus Bidav*
* *Amaka Odidika*
* *James Jenkins*

1. Accomplishments for the week -- and which team members participated/contributed

* *Did self warewulf and slurm setup on a vm away from home with just the git docs*
* *Build repository of problems |to ignore/take care of during scripted ver*
* *Everyone successfully set up their warewulf images with all dependencies*
* *Poster drafting*

1. List of Milestones to be completed and anticipated date (indicate which ones are in danger of not being met)

* *AUTOMATED warewulf deployment of custom made images to run with slurm tasks - Next two weeks*
* *Poster work continuation*

1. List of issues, problems, or concern(s)

* Some kernel versions can be out of date
* Whenever we do any work we have to triple check package versions
* We may have lost our advisor as he left schools
  + No word on this